ECE 496

Team SR-03

Julian Coy

Milestone 1 Postmortem

**Milestone performance:**

Unfortunately I was not able to attend the milestone demo due to a medical appointment, so my assessment will be based upon my opinions formed just before the milestone. I believe our technical performance was probably lagging slightly behind our anticipated schedule. Firstly, our mechanical structure is less progressed that we had hoped and our H-bridge control gave us more trouble than usual. Also, the software development (sensors and PWM modules) have been delayed due to the difficulty of the tool installation/configuration process.

I plan to speak with the group and see how our demo went. We can discuss the feedback that was received and how to move forward from here.

**Personal Responsibilities:**

My technical responsibilities for Milestone 1 included capturing and displaying the sensor data. My non-technical responsibilities included providing source code revision control. Some of the future milestone requirements that I worked towards was controlling the H-bridge with the PWM module on the Launchpad. This will originally planned for a later completion time, but due to our issues with controlling the motor using the Quanser board we will need to have a working PWM controller soon.